

SM Ticket generation report for ***April-2019***

Ticket generated date/time: 26-03-19, 14:00

Ticket generated by: Admin

Cohorts:

|  |  |
| --- | --- |
| Total No installations in CRMS database as on 26th March 2019: | **24017** |
| Total No of Schemes | **18** |
| Total No of vendors | **52** |

Installations:

|  |  |
| --- | --- |
| No of Installations Scheduled for ticketing for the month of April 2019 | **7844** |
| No of Installation for which tickets were generated | **7844** |
| No. of installations against which tickets were not generated because of various reasons | **0000** |
| TOTAL | **7844** |

Total Tickets by types:

|  |  |
| --- | --- |
| No of Quarterly tickets generated | 7844 |
| No of Half yearly tickets generated | 0 |
| No of Annual tickets generated | 0 |
| Total No of Tickets generated | 7844 |

**CRC Comments:**

|  |
| --- |
| 1. The Installation database in as-is condition used for generation of tickets for this month. 2. As the vendors are unprepared with document, technicians and a plan for this kind of exercise, all installations are considered without any bias or validation with regard to many factors like availability of installation ID, working status and the likes. 3. As the vendors were not fully prepared with their micro plans, the tickets instead of targeting the Scheduled Week has considered the full month to give operational freedom to iterate their routes and installation sequence. 4. The same principle will also be adopted for the rest of the months in this quarter. But it’s necessary that the vendors work with sincerity this and every next month so that they would have gathered enough experience to course correct when they will visit the same place on the first month in the next quarter. |

The Vendor wise breakup of SM tickets is enclosed in the annexure. This detail is given for your information and necessary action.



**ANNEXURE**

|  |  |  |  |
| --- | --- | --- | --- |
| ***Vendor code*** | ***Vendor Name*** | | ***SM Ticket Count*** |
| V1 | Shanti Associates | | 3486 |
| V2 | Premier Solar Systems Pvt. Ltd | | 146 |
| V3 | Waaree Energies Ltd. | | 52 |
| V4 | Gayatri Engineering Construction and Consultancy Pvt Ltd | | 425 |
| V5 | Kirti Solar Ltd. | | 227 |
| V6 | Rotomag Motors and Controls Pvt. Ltd. | | 22 |
| V7 | Tata Power Solar System Ltd | | 178 |
| V8 | Aditi Solar Pvt. Ltd. | | 855 |
| V10 | National Small Industries Corporation Ltd. | | 276 |
| V11 | Lubi Electronics | | 16 |
| V12 | Jain Irrigation Systems Limited | | 680 |
| V13 | Odisha Small Industries Corporation Ltd. | | 168 |
| V14 | Span Pumps Pvt. Ltd. | | 463 |
| V16 | Nano Bright Solar Tech. (P) Ltd. | | 46 |
| V17 | Minda Industries Ltd | | 4 |
| V18 | Gram Vikas | | 1 |
| V22 | Central Electronics Ltd. | | 112 |
| V23 | Nemhans Solution Pvt. Ltd. | | 48 |
| V26 | Relyon Solar Pvt Ltd. | | 93 |
| V27 | JJPV Solar Pvt. Ltd. | | 1 |
| V28 | Novus Green Energy Systems Pvt. Ltd. | | 70 |
| V29 | Greenco Systems Pvt Ltd | | 126 |
| V30 | Sirius Solar Energy Systems Pvt. Ltd. | | 15 |
| V31 | Claro Energy Ltd | | 188 |
| V33 | Meera & Ceiko Pumps Pvt. Ltd. | | 9 |
| V34 | Surya International Ltd | | 34 |
| V36 | Cira Renewable Energy Pvt. Ltd. | | 89 |
| V50 | SRL and Co | | 14 |
| Total | 28 Vendors | Total No of Tickets | 7844 |

Regards

Team Leader

OREDA, CRC

1800-345-7135